The Pavilion, Broomhall Lane, Sunningdale, SL5 0QS

- 01344 874268

Email:  info@sunningdaleparish.org.uk

www.sunningdale-pc.org.uk

Clerk:  Ruth Davies

Susan Sharman

Planning Officer

RBWM

Town Hall

Maidenhead

25th March 2020

Dear Susan

20/00557/CONDIT Sunningdale Park Larch Avenue Ascot SL5 0QE

Details required by Condition 15 -partial discharge(Construction Environmental Management Plan) of planning permission 18/00356/FULL for the redevelopment of Sunningdale Park including the part demolition, alteration, restoration, conversion and extension of Northcote House (Grade II Listed), Gloucester Stables and the Walled Garden; the alteration, restoration, conversion and extension of North Lodge, the alteration, restoration and conversion of the Gamekeeper's Lodge and Store, and The Dairy; the part demolition and part alteration, restoration and conversion of South Lodge; refurbishment and extension of Gardeners Cottages and the demolition of other buildings including Park House; and the erection of new buildings to provide 168 dwellings (Use Class C3) (160 net), a Care Community of 103 units of accommodation incorporating communal facilities (Use Class C2), restoration of the Registered Park and Garden, provision of 16.97 Hectares of SANG (within 19 hectares of open space in total), plus associated internal access roads, parking, landscaping, footpaths, drainage and other associated works.

The Parish Council make the following comments regarding the following document submitted under 20/00557

CONSTRUCTION ENVIRONMENTAL MANAGEMENT PLAN (CEMP)
Revision 1.1 dated:  28/02/2020

- 9.0 Routing of construction traffic signages and management measures (In response to Planning Condition 15.vii)

Under 9.0 is the statement: It is noted that, subject to phasing, particularly at the later stages when areas are complete, there may be little or no site parking, and therefore all construction vehicles (delivery / collection) will adhere to the local parking / access restrictions, with full consideration for adjacent residents / occupant.

This application (20/00557) is the CEMP for 18/00356/FULL. However, the Parish Council can see no reference within 18/00356 that all construction vehicles (which could include all vehicles for the construction employees and all subcontractor vehicles) are supposed to park off site. Neither has there been any discussion about contractor parking off site with the Parish Council. All the surrounding perimeter roads are narrow and unsuitable for additional offsite parking. This is a serious omission. Sunningdale Park is such a large site that surely ALL construction vehicles must be able to be allocated parking areas on site.

- 9.1 Details of any highway works necessary to enable construction to take place 
A bridge restriction and vehicle weight restriction are illustrated as shown below in the CEMP as the main constraint features within the locality. These are some distance from the site and away from any planned site access route.

Much closer to the site are:

The width and height restricted vehicle access under the railway line on Dry Arch Road as shown below.   This should be included on the CEMP.

Dry Arch Road railway bridge- restricted height and width

Secondly, the weight restricted bridge on the Chobham Road shown below is within approximately half a mile of the site.

Chobham Road railway bridge- restricted width

Thirdly, there is restricted access along Station Road especially in the vicinity of Magnolia House, the doctor’s surgery where on street parking already limits this road to a single carriageway.

Station Road-restricted width

Fourthly, there is restricted width and height along Broomhall Lane which is directly on the primary access route to the site.

Broomhall Lane

- 10.1 Size of vehicles and estimated number of vehicles
This states that the delivery vehicles will include articulated flat bed or curtain sided lorries (approx. 16.5m long and 2.55m wide) and eight wheeled tipper trucks (approx. 9.0m long x 3.00m wide.) The CEMP further states that there will be up to approximately 30 delivery vehicles per day during the new build phase. It is worth noting that 30 vehicles are equivalent to 60 vehicle movements a day given that none will remain on site overnight.

The Parish Council cannot understand how the CEMP has not included the serious access ‘pinch points’ we have highlighted above.

- 12.0 Details site operative accommodation and location of compounds.
The proposal to allocate 40- 50 car parking spaces for Balfour Beatty staff off site at the Project Office in Silwood Business Centre helps take some pressure off parking on the street.

- 17.0 Working Hours (including demolition and construction)
The site working hours for construction and demolition works shall be as follows: Mon - Fri: 0730 to 1800 Sat: 0800 to 1300 (In exceptional circumstances) Sun/Public Holidays: No works. 

The hours stated here are slightly longer than the accepted norm under the considerate contractor’s scheme. i.e. 8am – 6pm (Monday to Friday) and 8am – 2pm (Saturday).

The Parish Council is more concerned about the following statement:

“ in general the hours in which construction vehicles / deliveries will arrive and depart will coincide with the site hours which are 7.30am – 6.00pm Monday to Friday, and 8:00am to 1:00pm on Saturdays.”

Therefore, according to this statement construction vehicles/ deliveries can arrive on site at ANY TIME they want to.

The is a further statement in this section:

“There are no current plans for loads to be delivered and removed from site outside of these hours.”

Exactly the same applies. In theory and in practice construction vehicles/ deliveries can arrive on site at ANY TIME they want to.

There may be an intention of complying with the above times/ days but there is currently nothing written within the CEMP that prevents access to the site outside of these times.

In conclusion the Parish Council would welcome the opportunity to be involved in the consultation with the contractor to make sure that there is sufficient understanding of all the issues within the village. 
This is a far better approach than receiving a CEMP that fails to take account of local issues.

Given the above the Parish Council STRONGLY OBJECT to this application.

Yours sincerely

Michael Burn

Chair Planning Committee